A graphic of a stadium

AI-generated content may be incorrect.

|  |  |
| --- | --- |
| PROJECT NAME | WEMBLEY MANAGEMENT SOFTWARE |

|  |  |
| --- | --- |
| GROUP NAME | FORCEBASE |

|  |  |
| --- | --- |
| DATE | 05.04.2025 |

|  |  |
| --- | --- |
| SPRINT NO: | 12 |

Team Attendance Record;

Iliya Hajimohammadi – Team Leader – Attended? ATTENDED

Ralph Ndip – Role – Attended? ATTENDED

Kassra Niroumand – Lead Developer – Attended? ATTENDED

Arda Janbek Ozturk – Developer – Attended? ATTENDED

Omar Hend – Tester – Attended? ATTENDED

This week’s goals were identified as;

* Enhance thread safety for shared operations.
* Refactor async/await usage across modules.
* Document concurrency design choices.
* Collaborate on merging threaded features into main branch.

WORKS;

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Iliya Hajimohammadi | Team Leader | Project review.  Helped to Set up user access control and Middleware | Nginx/Apache role restriction test |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – Project |
| Ralph Ndip | Secretary | Documented design justifications. | Started working on the final project report. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Kassra Niroumand | Lead-Developer | Added task-based booking  Added multiple product groups and payment integration | Thread-safe database interactions. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Arda Janbek Ozturk | Developer | Worked on database interactions. | Integration of more features |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Omar Hend | Tester | Tested the booking system from user’s end. | N/A |

Further Remarks;

The team focused on refining key operations.