A graphic of a stadium

AI-generated content may be incorrect.

|  |  |
| --- | --- |
| PROJECT NAME | WEMBLEY MANAGEMENT SOFTWARE |

|  |  |
| --- | --- |
| GROUP NAME | FORCEBASE |

|  |  |
| --- | --- |
| DATE | 13.02.2025 |

|  |  |
| --- | --- |
| SPRINT NO: | 1 |

Team Attendance Record;

Iliya Hajimohammadi – Team Leader – Attended? ATTENDED

Ralph Ndip – Role – Attended? ATTENDED

Kassra Niroumand – Lead Developer – Attended? ATTENDED

Arda Janbek Ozturk – Developer – Attended? ATTENDED

Omar Hend – Tester – Attended? ATTENDED

This week’s goals were identified as;

* Begin setting-up the database structure based on Week 4’s material.
* Create initial C# classes (starting with `Event`).
* Set up Azure DevOps board and create initial task list.

WORKS;

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Iliya Hajimohammadi | Team Leader | Planning Workflow | Azure DevOps Tasks |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Ralph Ndip | Secretary | Note-taking and updates. Thought about a documentation-draft. Kept meeting-records. | N/A |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Kassra Niroumand | Lead-Developer | Researching C# & DevOps | Completed initial-tasks, started writing the “Event” class. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Arda Janbek Ozturk | Developer | N/A | Contributed to “Event” class sketch and worked on designing other classes. Created a shared-wireframe on Figma to outline the project. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Omar Hend | Tester | Identifying potential issues beforehand. | Researched on how to approach testing at this early-stage. |

Further Remarks;   
  
We faced some confusion while setting up database tables and defining primary vs foreign keys. Azure DevOps was new to most of us, so setting up the board took longer than expected. Many tasks were not completed due to conflicting schedules and have been moved to the next sprint.