A graphic of a stadium

AI-generated content may be incorrect.

|  |  |
| --- | --- |
| PROJECT NAME | WEMBLEY MANAGEMENT SOFTWARE |

|  |  |
| --- | --- |
| GROUP NAME | FORCEBASE |

|  |  |
| --- | --- |
| DATE | 22.02.2025 |

|  |  |
| --- | --- |
| SPRINT NO: | 3 |

Team Attendance Record;

Iliya Hajimohammadi – Team Leader – Attended? ATTENDED

Ralph Ndip – Role – Attended? ATTENDED

Kassra Niroumand – Lead Developer – Attended? ATTENDED

Arda Janbek Ozturk – Developer – Attended? ATTENDED

Omar Hend – Tester – Attended? ATTENDED

This week’s goals were identified as;

* Finalise connection between C# application and SQL database.
* Test Entity Framework Core migrations and data retrieval.
* Work on read/write functions for sample data.
* Start planning user interface interactions with database.

WORKS;

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Iliya Hajimohammadi | Team Leader | Assisted with EF Core | Helped others fix DB connection issues. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Ralph Ndip | Secretary | Recorded progress. | Organised shared notes and repo. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Kassra Niroumand | Lead-Developer | Tested migration and linked models to tables. | Retrieved and displayed data successfully. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Arda Janbek Ozturk | Developer | Created methods to insert and retrieve events. | Ran debug sessions and fixed a logic-error that has occurred. |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Role in Team | Work – Project | Work – DevOps Tasks |
| Omar Hend | Tester | Tested insert and read functionality on C# | Created sample test-cases with valid/invalid inputs. |

Further Remarks;   
  
This week was focused on implementing the first functional link between the C# application and SQL. We ran into multiple migration and connection errors which required trial and error to fix. The team collaborated closely to resolve them and test basic database interactions. Next steps will involve making the data dynamic through UI elements.